TITLE: HOMELINK ENTERPRICE PERFORMANCE TRACKING SYSTEM

NAME: ANDREW GATHUTO

REG NO: 21/04831

SUBMISSION DATE: 30TH SEPTEMBER 2024

SUPERVISOR: DR. SIMON N. MWENDIA

COURSE: BACHELOR OF SCIENCE IN SOFTWARE DEVELOPMENT

I hereby declare that contained herein is my original work. I confirm that,

- The work here is my own and has not been submitted elsewhere for publication.

- Research resources from third parties have been cited in accordance to professional referencing standards.

- I have adhered to best practices while developing the system

Signed:

Name: Andrew Gathuto

Date: 9/29/2024

Contents

1.	BACKGROUND	4

2.	PROBLEM STATEMENT	4

3.	PROPOSED SYSTEM	4

4.	OBJECTIVES	4

4.1	RESEARCH OBJECTIVE	4

4.2	SYSTEM OBJECTIVES	6

5.	SIGNIFICANCE OF THE PROJECT	7

6.	LITERATURE REVIEW	8

7.	METHODOLOGY	9

i.	RESEARCH METHODOLOGY	9

ii.	DEVELOPMENT METHODOLOGY	9

8.	BUDGET AND RESOURCES	10

9.	PROJECT SCHEDULE	10

# BACKGROUND

Homelink Enterprise is a real estate company involved in property management, real estate development marketing and branding. While making critical business decisions the company finds the need to gauge its overall performance critical. To achieve this a tracking system comprised of different tools for data collection and analytics has been put in place to ensure consistent workflow across different departments.

# PROBLEM STATEMENT

The current system relies on the use of disconnected tools such as separate listing platforms and basic key performance indicator (KPI) tracking tools to manage and monitor the firm’s activities. The lack of a centralized approach to enterprise tracking has proven to be expensive and time consuming. Predictive analysis in the firm is a particularly tedious process as it involves hours of data extraction, data cleaning and analysis. The process is done periodically and real time insights cannot be derived using this approach. The current system lacks comprehensive real time oversight of overall business operations. Due to lack of efficient forecasting tools, the firm struggles to predict future revenue, sales trends and market fluctuations.

# PROPOSED SYSTEM

Homelink Enterprise Performance Tracker is aimed at optimizing analysis and providing relevant predictions and insights on existing data. The system first gathers data from multiple sources such as sales transactions, client info, agent info and property listing. The data is then stored in a centralized relational database. The system provides a web based UI that different users can interact with based on their access level. Data analytics is done automatically to provide insights from raw data. The system also provides predictive analysis using machine learning models depending on the data being analyzed.

# OBJECTIVES

## RESEARCH OBJECTIVE

- To understand industry specific requirements

- This will be achieved by interviewing professionals and examining existing tools to understand the property management and sales process.

- At least 2 expert interviews will be conducted to further examine the intricacies of the industry workflow

- Accessible resources such as online reports and system documentation will be utilized.

- The new system will conform to real estate business process and standard regulatory frameworks.

- To explore predictive analytics for real estate

- This will involve identifying machine learning models that can predict property prices and sales using historical data.

- At least 3 machine learning models will be selected based on the context in which they are used and their accuracy measure will be compared.

- The exploration will leverage publicly available real estate datasets and python libraries

- Predictive analysis will be a key feature for the real estate enterprise to forecast sales and optimize performance.

- To identify key metrics in performance tracking

- Relevant key performance indicators for tracking property sales, market activity and agent productivity will be defined.

- At least 12 specific key performance indicators such as agent lead conversion rate and property sales appreciation quantity will be established.

- Data will be gathered from the existing system and expert input in order to finalize the selection

- Key performance indicators will be crucial for measuring the success of both the agent and the business.

- To understand user needs and experience design

- Insights from agents, managers and executives about their workflow and UX preferences will be gathered.

- At least 6 user interviews will be conducted to gather feedback on specific aspects of the current system.

- Potential users will be contacted through professional networks and user forums

- The new system will be intuitive and user friendly for all users.

## SYSTEM OBJECTIVES

- To provide real time market insights

- A module that gathers and displays real time market data such a property prices will be developed.

- The new integration will be expected to improve pricing accuracy by 5% and reduce pricing decision period by 25% within the first 2 months of deployment.

- Public real time datasets on market conditions will be integrated with the system internal reporting system.

- Real time insight will allow agents and managers to make informed decisions on property pricing and property investments.

- To optimize resource allocation

- An analytics feature will be developed to allow managers to allocate resources based on performance data and market trends.

- The feature will increase efficiency in resource allocation by 10% within the first year by optimizing agent assignments and marketing expenditure.

- The system will pull information from agents and market performance using django Object Relational Mapper (ORM).

- Optimized resource allocation will lead to improved Return on Investment and better use of company resources.

- To provide comprehensive reporting dashboards

- Customizable dashboards that provide users with detailed reports on key metrics will be implemented

- The dashboard will be integrated in 90% use cases by the end of system development

- Django templating system will be used to build interactive and customizable dashboards.

- Comprehensive reporting in a user friendly environment will be crucial while making data driven decisions

- To automate the property management process

- Key features for listing, updating and tracking property status automatically will be developed

- The new features will achieve a 30% reduction in the time spent in redundant management tasks within the first two weeks

- Automated workflows will be developed using django form handling and task automation features

- Automation will free up time for agents to focus on high value tasks like client engagement and sales.

# SIGNIFICANCE OF THE PROJECT

- Improved operational efficiency- the system renders streamlined workflows and centralized data leading to faster decision making and better co-ordination among teams.

- Better resource allocation- the system will aid in allocating market budgets and performance investments based on performance data thereby improving Returns on Investment

- Scalability for business growth- the system will be capable of scaling relative to business growth without overhauling the existing processes

- Enhanced data driven decision making- deriving real time insights from market trends , agent performance and performance metrics allow managers to make informed decisions

- Increased sales and revenues- the system optimizes lead management and provides agent performance tracking which increases conversion rates leading to higher sales.

- Better client services and experience- the clients will benefit from faster response time and smoother transactions improving their experience with the firm.

- Increased access to market data- through the adoption of the new system, market data will become more readily available empowering other individuals with smaller real estate firms.

- Improved transparency in real estate transactions – through provision of real time data, the system is capable of providing buyers and sellers’ transparent information about property prices and market trends.

- Enhanced real estate education- with access to data, market trends and performance metrics the system will serve as an educational tool for aspiring real estate agents and investors.

# LITERATURE REVIEW

Real world systems that are similar in operation to the proposed system include:

- Enterprise GPS tracking

This system works by collecting and analyzing massive amounts of data from fleet vehicles. The system utilizes GPS technology to enable the system to determine the locations of the vehicles in real time. It also provides a way to access crucial diagnostic features such as fuel consumption data and driver safety.

Benefits

- It increases visibility in real time with accurate pin point mapping of company vehicles

- Implements maintenance alerts based on mileage and engine performance.

- Improves route optimization technology software

- Vamosys enterprise tracking solution

The primary purpose of this system is to monitor financial performance and strategy execution. The solution provides an efficient approach to tracking, reporting and managing enterprise strategies, portfolios, project processes, results and resources. It provides features such as:

- Live tracking- the system provides the ability to track the accurate location of a company’s asset.

- Control to enterprise equipment- the system provides access to all enterprise equipment remotely.

- Graphical reports- the system provides easy to understand graphical reports after data analysis.

While these system do in fact have some powerful analytic and tracking capabilities, they lack predictive analysis, a key feature that is critical in any decision making process in a firm. Homelink enterprise tracking solution not only provides majority of the benefits and features already provided by the other systems but also provides predictive analysis capability to the system.

# METHODOLOGY

## RESEARCH METHODOLOGY

The research process prior to development of this system will adopt a data driven and analytic methodology

Quantitative data will be gathered to inform system design and functionality. The data will include market data analysis, agent performance metrics and key patterns. By basing the research on pre-existing data, the system will provide features that are directly relevant to the users and industry trends. Data collection will be done through

- Surveys and questionnaires

A well-structured survey will be used will be used to collect quantitative data on how real estate agents, property managers and clients interact with current system to manage the current state of the workflow. The target population will mainly be real estate agents and brokers.

- Transactional data analysis

Data from the firm’s previous deals will be analyzed based on key metrics such as frequency of sales, average deal closure time and commissions earned. The data will provide insights into key aspects like agent productivity and market dynamics.

## DEVELOPMENT METHODOLOGY

The system development process will adopt an incremental development model. The system will be built dynamically, each module after the other while adding functionality to the previous one until the system is complete. Some of the modules to be developed include

- Property listing and market analysis

- Agent performance tracking dashboard

- Predictive analytics and business insights

Why incremental development model?

- Risk management- by breaking down the system into modules, the risk of failure will be minimized. Issues with modules can be determined early and rectified accordingly without affecting the entire system.

- Quick delivery- incremental delivery will render different parts of the system that will be usable within a short period of time.

- User involvement- each module will be developed based on continuous user feedback ensuring that the system aligns with the user needs from the very early stages of development.

- Flexible- if user requirements change in the middle of the development process, relevant adjustments on a particular module will be changed without affecting other modules.

# BUDGET AND RESOURCES

| CATEGORY | ITEM | DESCRIPTION | ESTIMATED COST | QUANTITY | ESTIMATED TOTAL (ksh) |
| --- | --- | --- | --- | --- | --- |
| Development equipment | laptop | Hp Elitebook 8560w | 30000 | 1 | 30000 |
| Development tools | Vs. code IDE | Code editor for development | Open-source |  | 0 |
| Design software | figma | UI/UX design tool for web apps | Free starter plan |  | 0/- |
| Version control | Github enterprise | Github repository for version control | 400 |  | 400/- |
| Machine learning tools | Scikit learn | Predictive analytics libraries | Open source |  | 0/- |

# PROJECT SCHEDULE

| TASK NO | TASK | DURATION (DAYS) | EXPECTED START DATE | EXPECTED END DATE | DELIVERABLES |
| --- | --- | --- | --- | --- | --- |
| 1 | Project proposal | 4 | 26/09/2024 | 30/9/2024 | Project proposal document |
| 2 | System requirement specification |  |  |  | System requirement specification document |
| 3 | System design specification |  |  |  | System design specification document |
| 4 | development |  |  |  | Inventory management software modules |
| 5 | Testing |  |  |  | Test report |
| 6 | documentation |  |  |  | User manual |
| 7 | deployment |  |  |  | Final report |

# REFERENCES

Enterprise holdings Inc. (2024). Enterprise fleet management. efleets. https://www.efleets.com/en/proof-and-insights/insights/gps-fleet-vehicle-tracking-system-features.html

Vamo system private ltd. (2024). Enterprise tracking solutions. Vamosys. https://vamosys.com/enterprise-tracking-solution/